## Slide 1
Tech
HIDDEN
Frontend
Flask
Rest API
Data Collection
Hugging Face
Vercel
Production (Domain)
Docker
Phases
Head
Rohan
Shivam
Sunil
Apurva
Learning
Total Topics To Complete The Project
Backend
Training & Designing
Fine Tuning
Deployment
Testing
Management
Evaluation

## Slide 2
Phases:
Learning, Structuring & Project init
Learning Init: 13 August 2026
Learning End: 01 October 2026
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Learning
Learning
Structuring Init: 05 October 2026
Structuring End: 01 November 2026
Structuring
Project Init: 30 December 2026
Project End: 31 March 2026
Project Init
4days gap
60 days gap
Project Phases
Evaluation

## Slide 3
Rohan:
Data Analysis
Backend
Apurva: 5W
Backend
Deployment
Error Handling
Shivam: 5W
Frontend
Deep Learning
Testing
Management
Sunil: 5W
Design & Training
Fine Tuning
Report
Presentation
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Head Of Segments

## Slide 4
Rohan: 5W
Data Analysis : 1W
Feature Engineering: 1W
Numpy
Pandas
Matplotlib / Seaborn
Missing Values
Imbalanced Dataset
Outlier
Encoding
EDA: 1W
Practise - 4 Dataset
Training - 3 Dataset
Backend: 2W
Flask
Integration
Other
Documentation
Finance
GitHub Advance
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Task Division

## Slide 5
Shivam: 5W
Deep Learning: 2W
Testing & Project: 1W
Keras
CNN
RNN
Model: 2W
RAG
LLM
Management
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Task Division
Hugging Face

## Slide 6
Sunil: 5W
Training : 1W
Hugging Face: 1W
NLP
RAG
LLM
Model - 5
Fine Tuning: 1W
Practise - 3 Dataset
Training - 2 Dataset
Other
Report
Finance
Project: 2W
Hugging Face
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Task Division

## Slide 7
Apurva: 5W
Backend Flask: 1W
Deployment: 1W
Routes
Templates
Structure
AWS
Vercel
Docker
API: 2W
Rest API
Integration
Error Handling
GitHub Advance
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Task Division
Project: 1W

## Slide 8
Phase: Learning:
Week
Rohan
Shivam
Sunil
Apurva
1
2
3
4
5
NumPy, Panda, Matplotlib, Seaborn
Feature Engineering
Exploratory Data Analysis
(Html, Jinja)
Flask
Integration
Keras, CNN
RNN
RAG
LLM
Project
RAG, LLM
Fine Tuning
Hugging Face
Project
Project
Flask
Integration
Rest API
AWS, Docker, Deploy
Error Handling
HIDDEN
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Learning
Phase: Learning
Python Adv
Evaluation

## Slide 9
RAG BASED AI ASSISTANCE
Tech
Phases
Head
Rohan
Shivam
Sunil
Apurva
Evaluation
Learning
Evaluation
HEAD
Training
Deep Learning
Deployment
Data Analysis
Sunil
Apurva
Shivam
Rohan